3

Software Life Cycle Models and Processes

A software life cycle is a phased approach to developing software, with specific

deliverables and milestones within each phase. A software life cycle model is an

abstraction of the software development process, which is convenient to use for

planning purposes. This chapter takes a software life cycle perspective on software

development. Different software life cycle models (also referred to as software pro

cess models), including the spiral model and the Unified Software Development

Process, are briefly described and compared. The roles of design verification and

validation and of software testing are discussed.

3.1 SOFTWARE LIFE CYCLE MODELS

The waterfall model was the earliest software life cycle model to be widely used.

This section starts with an overview of the waterfall model. It then outlines alter

native software life cycle models that have since been developed to overcome some

of the limitations of the waterfall model. These are the throwaway prototyping life

cycle model, the incremental development life cycle model (also referred to as evo

lutionary prototyping), the spiral model, and the Unified Software Development

Process.

3.1.1 Waterfall Life Cycle Model

Since the 1960s, the cost of developing software has grown steadily and the cost

of developing and purchasing hardware has rapidly decreased. Furthermore, soft

ware now typically costs eighty percent of a total project’s budget, whereas in the

early days of software development, the hardware was by far the largest project cost

(Boehm 2006).

The problems involved in developing software were not clearly understood in

the 1960s. In the late sixties, it was realized that a software crisis existed. The term

software engineering was coined to refer to the management and technical methods,

procedures, and tools required to effectively develop a large-scale software system.

With the application of software engineering concepts, many large-scale software

29

30

Overview

systems have been developed using a software life cycle. The first widely used soft

ware life cycle model, often referred to as the waterfall model, is shown in Figure

3.1. It is generally considered the conventional or “classical” software life cycle. The

waterfall model is an idealized process model in which each phase is completed

before the next phase is started, and a project moves from one phase to the next

without iteration or overlap.

3.1.2 Limitations of the Waterfall Model

The waterfall model is a major improvement over the undisciplined approach used

on early software projects and has been used successfully on many projects. In prac

tice, however, some overlap is often necessary between successive phases of the

life cycle, as well as some iteration between phases when errors are detected (Fig

ure 3.2). Moreover, for some software development projects, the waterfall model

presents the following significant problems:

■ Software requirements, a key factor in any software development project, are

not properly tested until a working system is available to demonstrate to the

end-users. In fact, several studies have shown that errors in the requirements

specification are usually the last to be detected (often not until system or accep

tance testing) and the most costly to correct.

■ A working system becomes available only late in the life cycle. Thus, a major

design or performance problem might go undetected until the system is almost

operational, at which time it is usually too late to take effective action.

For software development projects with a significant risk factor– for example,

due to requirements that are not clearly understood or are expected to change

variations or alternatives to the waterfall model have been proposed.

Two different software prototyping approaches have been used to overcome

some of the limitations of the waterfall model: throwaway prototypes and evolu

tionary prototypes. Throwaway prototypes can help resolve the first problem of the

waterfall model, which was described in the preceding list, and evolutionary proto

types can help resolve the second problem.

3.1.3 Throwaway Prototyping

Throwaway prototypes can be used to help clarify user requirements. This approach

is particularly useful for getting feedback on the user interface and can be used for

systems that have a complex user interface.

A throwaway prototype may be developed after a preliminary requirements

specification (Figure 3.3). By giving users the capability of exercising the prototype,

much valuable feedback can be obtained that is otherwise frequently difficult to get.

Based on this feedback, a revised requirements specification can be prepared. Sub

sequent development proceeds, following the conventional software life cycle.

Throwaway prototyping, particularly of the user interface, has been shown to

be an effective solution to the problem of specifying requirements for interactive

information systems. Gomaa (1990) described how athrowawayprototypewasused

to help clarify the requirements of a highly interactive manufacturing application.

Requirements

Analysis &

Specification

Architectural

Design

Detailed

Design

Coding

31

Unit Testing

Integration

Testing

System &

Acceptance

Testing

Figure 3.1. Waterfall model

32

Requirements

Analysis &

Specification

Architectural

Design

Detailed

Design

Coding

Unit Testing

Integration

Testing

System &

Acceptance

Testing

Figure 3.2. Waterfall model with iteration between phases

Requirements

Analysis &

Specification

Architectural

Design

Throwaway

Prototyping

Detailed

Design

Coding

Unit Testing

Integration

Testing

33

System &

Acceptance

Testing

Figure 3.3. Throwaway prototyping of software requirements

34

Overview

The biggest problem it helped overcome was the communications barrier that

existed between the users and the developers.

Throwaway prototypes can also be used for experimental prototyping of the

design (Figure 3.4). This can be used to determine if certain algorithms are logically

correct or to determine if they meet their performance goals.

3.1.4 Evolutionary Prototyping by Incremental Development

The evolutionary prototyping approach is a form of incremental development in

which the prototype evolves through several intermediate operational systems (Fig

ure 3.5) into the delivered system. This approach can help in determining whether

the system meets its performance goals and in testing critical components of the

design. It also reduces development risk by spreading the implementation over a

longer time frame. Use cases and scenario-based communication diagrams can be

used to assist in selecting system subsets for each increment.

One objective of the evolutionary prototyping approach is to have asubset of the

system working early, which is then gradually built on. It is advantageous if the first

incremental version of the system tests a complete path through the system from

external input to external output.

An example of evolutionary prototyping by means of incremental development

is described in Gomaa (1990). Using this approach on a real-time robot controller

system (Gomaa 1986) resulted in availability of an early operational version of the

system, providing a big morale boost for both the development team and manage

ment. It also had the important benefits of verifying the system design, establishing

whether certain key algorithms met their performance goals, and spreading system

integration over time.

3.1.5 Combining Throwaway Prototyping and Incremental Development

With the incremental development life cycle model approach, a working system in

the form of an evolutionary prototype is available significantly earlier than with the

conventional waterfall life cycle. Nevertheless, much greater care needs to be taken

in developing this kind of prototype than with a throwaway prototype because it

forms the basis of the finished product; thus, software quality has to be built into

the system from the start and cannot be added as an afterthought. In particular, the

software architecture needs to be carefully designed and all interfaces specified.

The conventional waterfall life cycle is impacted significantly by the introduction

of throwaway prototyping or incremental development. It is also possible to com

bine the two approaches, as shown in Figure 3.6. A throwaway prototyping exercise

is carried out to clarify the requirements. After the requirements are understood

and a specification is developed, an incremental development life cycle is pursued.

After subsequent increments, further changes in requirements might be necessary

owing to changes in the user environment.

3.1.6 Spiral Model

The spiral model is a risk-driven process model originally developed by Boehm

(1988) to address known problems with earlier process models of the software life

Requirements

Analysis &

Specification

Architectural

Design

Throwaway

Prototyping

Incremental

Component

Construction

Incremental System

Integration

35

System &

Acceptance Testing

Figure 3.4. Throwaway prototyping of architectural design

36

Requirements

Analysis &

Specification

Architectural

Design

Incremental

Component

Construction

Incremental System

Integration

Evolutionary

Prototyping

System &

Acceptance Testing

Figure 3.5. Incremental development software life cycle

Requirements

Analysis &

Specification

Throwaway

Prototyping

Architectural

Design

Incremental

Component

Construction

Incremental System

Integration

Evolutionary

Prototyping

37

System &

Acceptance Testing

Figure 3.6. Combined throwaway prototyping with incremental development software life cycle model

38

Overview

1. Define objectives, alternatives, and

constraints

4. Plan next cycle

2. Analyze risks

3. Develop product

Figure 3.7. Spiral process model

cycle– in particular, the waterfall model. The spiral model is intended to encompass

other life cycle models, such as the waterfall model, the incremental development

model, and the throwaway prototyping model.

In the spiral model, the radial coordinate represents cost, and the angular coor

dinate represents progress in completion of a cycle of the model. The spiral model

consists of the following four quadrants, as shown in Figure 3.7:

1. Define objectives, alternatives, and constraints. Detailed planning for this

cycle: identify goals and alternative approaches to achieving them.

2. Analyze risks. Detailed assessment of current project risks; plan activities to

be performed to alleviate these risks.

3. Develop product. Work on developing product, such as requirements analy

sis, design, or coding.

4. Plannextcycle. Assess progress made onthis cycle and start planning for next

cycle.

Each cycle of the spiral model iterates through these four quadrants, although the

number of cycles is project-specific. The descriptions of the activities in each quad

rant are intended to be general enough that they can be included in any cycle.

The goal of the spiral model is to be risk-driven, so the risks in a given cycle are

determined in the “analyze risks” quadrant. To manage these risks, certain addi

tional project-specific activities may be planned to address the risks, such as require

ments prototyping if the risk analysis indicates that the software requirements are

not clearly understood. These project-specific risks are termed process drivers.For

any process driver, one or more project-specific activities need to be performed to

manage the risk (Boehm and Belz 1990).

An example of identifying a project-specific risk is to determine that the ini

tial software requirements are not well understood. A project-specific activity per

formed to manage the risk is to develop a throwaway prototype, with the goal of

getting feedback from the users in order to help clarify the requirements.

Software Life Cycle Models and Processes

39

Phases

Core Workflows

Requirements

Inception

Elaboration

Construction

Analysis

Design

Transition

Implementation

Test

iteration

#1

iteration

#2---------

Figure 3.8. Unified Software Development Process---

Iterations--

iteration

#n-1

iteration

#n

(Jacobson et al, THE UNIFIED SOFTWARE DEVELOPMENT PROCESS, Figure 1.5

“Unified Software Development Process” p. 11, c ⃝ 1999 Pearson Educa

tion, Inc. Reproduced by permission of Pearson Education, Inc.)

3.1.7 Unified Software Development Process

The Unified Software Development Process (USDP), as described in Jacobson

et al. (1999), is a use case–driven software process that uses the UML notation. The

USDP is also known as the Rational Unified Process (RUP) (Kroll and Kruchten

2003; Kruchten 2003). USDP/RUP is a popular process for UML-based software

development. This section describes how the PLUS method can be used with the

USDP/RUPprocess.

The USDP consists of five core workflows and four phases and is iterative, as

shown in Figure 3.8.Anartifact is defined as a piece of information that is produced,

modified, orusedbyaprocess(Kruchten2003).Aworkflowisdefinedasasequence

of activities that produces a result of observable value (Kruchten 2003). A phase is

defined as the time between two major milestones during which a well-defined set

of objectives is met, artifacts are completed, and decisions about whether to move

on to the next phase are made (Kruchten 2003). There is usually more than one

iteration in a phase; thus, a phase iteration in USDP corresponds to a cycle in the

spiral model.

Each cycle goes through all four phases and addresses the development of a core

workflow. The workflows and products of each workflow are as follows:

1. Requirements. The product of the requirements workflow is the use case

model.

2. Analysis. The product of the analysis workflow is the analysis model.

3. Design. The products of the design workflow are the design model and the

deployment model.

40

Overview

4. Implementation. The product of the implementation workflow is the imple

mentation model.

5. Test. The product of the test workflow is the test model.

Like the spiral model, the USDP is a risk-driven process. The life cycle phases

of the USDP are as follows (Jacobson, Booch, and Rumbaugh 1999; Kruchten

2003):

1. Inception. During the inception phase, the seed idea is developed to a suffi

cient level to justify entering the elaboration phase.

2. Elaboration. During the elaboration phase, the software architecture is

defined.

3. Construction. During the construction phase, the software is built to the point

at which it is ready for release to the user community.

4. Transition. During the transition phase, the software is turned over to the user

community.

3.2 DESIGN VERIFICATION AND VALIDATION

Boehm (1981) differentiates between software validation and software verification.

The goal of software validation is to ensure that the software development team

“builds the right system,” that is, to ensure that the system conforms to the user’s

needs. The goal of software verification is to ensure that the software development

team “builds the system right,” that is, to ensure that each phase of the software

system is built according to the specification defined in the previous phase.

Topics discussed briefly in this section are software quality assurance and perfor

mance analysis of software designs. Another important activity is testing the fully

integrated system against the software requirements, which is carried out during

system testing, as described in Section 3.3 on software testing.

3.2.1 Software Quality Assurance

Software quality assurance is a name given to a set of activities whose goal is to

ensure the quality of the software product. Software verification and validation are

important goals of software quality assurance.

Throwaway prototyping can be used for validation of the system (before it is

developed) against the user requirements, to help ensure that the team “builds

the right system,” that is, a system that actually conforms to the user’s require

ments. Throwaway prototypes can also be used for experimental prototyping of the

design.

Software technical reviews can help considerably with software verification and

validation. In software verification, it is important to ensure that the design con

forms to the software requirements specification. Requirements tracing and techni

cal reviews of the software design help with this activity.

Software Life Cycle Models and Processes

41

3.2.2 Performance Analysis of Software Designs

Analyzing the performance of a software design before implementation is neces

sary to estimate whether the design will meet its performance goals. If potential

performance problems can be detected early in the life cycle, steps can be taken to

overcome them.

Approaches for evaluating software designs use queuing models (Menasc´ e,

Almeida, and Dowdy 2004; Menasc´ e, Gomaa, and Kerschberg 1995; Menasc´ e and

Gomaa 2000) and simulation models (Smith 1990). For concurrent systems, Petri

nets (David 1994; Jensen 1997; Pettit and Gomaa 2006; Stansifer 1994) can be used

for modeling and analyzing concurrent designs. An approach described in (Gomaa

2000) is to analyze the performance of real-time designs by using real-time schedul

ing theory.

3.3 SOFTWARE LIFE CYCLE ACTIVITIES

Whichever software life cycle is adopted, the software engineering activities briefly

described in the following sections will need to be carried out.

3.3.1 Requirements Analysis and Specification

In this phase, the user’s requirements are identified and analyzed. The requirements

of the system to be developed are specified in a Software Requirements Specifica

tion (SRS). TheSRSisanexternalspecificationofthesoftware.Itsgoal istoprovide

a complete description of what the system’s external behavior is without describing

howthe system works internally. The issues of what constitutes a SRS are described

lucidly in Davis (1993).

With somesystems, such as embedded systems, in which the software is part of a

larger hardware/software system, it is likely that a systems requirements analysis and

specification phase precedes the software requirements analysis and specification.

With this approach, system functional requirements are allocated to software and

hardware before software requirements analysis begins (Davis 1993).

3.3.2 Architectural Design

A software architecture (Bass, Clements, and Kazman 2003; Shaw and Garlan

1996) separates the overall structure of the system, in terms of components and

their interconnections, from the internal details of the individual components. The

emphasis on components and their interconnections is sometimes referred to as

programming-in-the-large, and detailed design of individual components is referred

to as programming-in-the-small. During this phase, the system is structured into its

constituent components and the interfaces between these components are defined.

3.3.3 Detailed Design

During the detailed design phase, the algorithmic details of each system compo

nent are defined. This is often achieved using a Program Design Language (PDL)

42

Overview

notation, also referred to as Structured English or pseudocode. Internal data struc

tures are also designed.

3.3.4 Coding

During the coding phase, each component is coded in the programming language

selected for the project. Usually a set of coding and documentation standards have

to be adhered to.

3.4 SOFTWARE TESTING

Because of the difficulty of detecting errors and then locating and correcting the

detected errors, software systems are usually tested in several stages (Ammann

and Offutt 2008). Unit and integration testing are “white box” testing approaches,

requiring knowledge of the internals of the software; system testing is a “black box”

testing approach based on the software requirements specification, without knowl

edge of the software internals.

3.4.1 Unit Testing

In unit testing, an individual component is tested before it is combined with other

components. Unit testing approaches use test-coverage criteria. Frequently used

test-coverage criteria are statement coverage and branch coverage. Statement cov

erage requires that each statement should be executed at least once. Branch cover

age requires that every possible outcome of each branch should be tested at least

once.

3.4.2 Integration Testing

Integration testing involves combining tested components into progressively more

complex groupings of components and then testing these groupings until the whole

software system has been put together and the interfaces tested.

3.4.3 System Testing

System testing is the process of testing an integrated hardware and software system

to verify that the system meets its specified requirements (IEEE 1990). The whole

system or major subsystems are tested to determine conformance with the require

ments specification. To achieve greater objectivity, it is preferable to have system

testing performed by an independent test team.

During system testing, several features of the software system need to be tested

(Beizer 1995). These include the following:

■ Functional testing. To determine that the system performs the functions

described in the requirements specification.

■ Load(stress) testing. To determine whether the system can handle the large and

varied workload it is expected to handle when operational.

Software Life Cycle Models and Processes

43

■ Performance testing. To test that the system meets its response time require

ments.

3.4.4 Acceptance Testing

The user organization or its representative usually carries out acceptance testing,

typically at the user installation, prior to acceptance of the system. Most of the issues

relating to system testing also apply to acceptance testing.

3.5 SUMMARY

This chapter has taken a software life cycle perspective on software development.

Various software life cycle models, also referred to as software process models

(including the spiral model and the Unified Software Development Process) were

briefly described and compared. The roles of design verification and validation and

of software testing were discussed. Chapter 5 describes the use case–based software

life cycle for the COMET method.

EXERCISES

Multiple-choice questions: For each ques

tion, choose one of the answers.

1. What is a software life cycle?

(a) The life of the software

(b) A cyclic approach to developing

software

(c) A phased approach to developing

software

(d) The life of software developed in

cycles

2. What is the waterfall life cycle model?

(a) Software developed under a water

fall

(b) A process model in which each

phase is completed before the next

phase is started

(c) A process model in which phases

are overlapped

(d) A process model in which phases

are cyclic

3. Which of the following is a limitation of

the waterfall life cycle model?

(a) Software is developed in phases.

(b) Eachphaseis completed before the

next phase is started.

(c) Software development is cyclic.

(d) Software requirements are not

properly tested until a working sys

tem is available.

4. Which of the following approaches can

overcome the limitation in the previous

question?

(a) Phased software development

(b) Throwaway prototyping

(c) Evolutionary prototyping

(d) Incremental development

5. What is evolutionary prototyping?

(a) Phased software development

(b) Throwaway prototyping

(c) Risk-driven development

(d) Incremental development

6. What approach does the spiral model

emphasize?

(a) Phased software development

(b) Throwaway prototyping

(c) Risk-driven development

(d) Incremental development

7. What is the goal of software valida

tion?

(a) Building the system

(b) Building the right system

(c) Building the system right

(d) Testing the system

8. What is the goal of software verifica

tion?

(a) Building the system

(b) Building the right system

(c) Building the system right

(d) Testing the system

44

Overview

9. What is “white box” testing?

(a) Unit testing

(b) Integration testing

(c) Testing with knowledge of the sys

tem internals

(d) Testing without knowledge of the

software internals

10. What is “black box” testing?

(a) System testing

(b) Integration testing

(c) Testing with knowledge of the sys

tem internals

(d) Testing without knowledge of the

software internal